SUBJECT:		                                 CHIPPENHAM PLAY AREA, MONMOUTH

MEETING:                                                CABINET

DATE:                                                       6th June 2018

DIVISION/WARDS AFFECTED:              ALL MONMOUTH WARDS

- PURPOSE

- To agree the location and refurbishment of the play area at Chippenham Mead;

- To agree the reallocation of S106 underspends from the Monmouth S106 balances.

- RECOMMENDATIONS that

- the Council adopts Area E (as shown on the plan attached at Appendix A) as its preferred location for redevelopment of the Chippenham Mead play area and that it proceeds to submit applications for planning permission and village green consent to enable the project to proceed;

- the Council makes a further grant of £4,000 to the St Thomas Community Hall project for the completion of the garden works at that site;

- the budget provision for the Chippenham Play Area project (Capital Budget Code 90827) be increased from £85,000 to £102,196;

- the budget adjustments set out in recommendations (2) and (3) above be funded from the underspends of £20,000 on the Monmouth Gateway project and £1,196 on the Monmouth Petanque Terrain project (Capital Budget Codes 90820 and 90818 respectively);

- the Council works in consultation with interested parties in the locality on the detailed layout and content of the refurbished play area.

- KEY ISSUES

  - In 2014 the Council allocated Section 106 (S106) funding of £335,000 to eleven projects, one of which was the refurbishment of the main town centre play area at Chippenham Mead. A sum of £85,000 was allocated for this project. A plan of the proposed improvements was drawn up and, during the consultation period on this plan, an alternative suggestion was put forward by the Friends of Chippenham Mead (FCM) to relocate the play area to Area C shown on the plan attached at Appendix A.

  - Reports on this matter have been scheduled for consideration by Cabinet over the last two years but these have been deferred pending further investigations and public consultation, concluding in a site visit by Cabinet members on 5th February this year.

  - During the extended consultation period on this project a significant number of representations have been received by both the County Council and the Town Council, with opinions split on whether to refurbish the play area in its existing location (Area A) or to redevelop the play area at another location on the village green. There have also been suggestions that the play area should be redeveloped on an alternative piece of land, not on the village green.

Alternative Sites

  - There are currently twenty play areas in Monmouth – of these fifteen are located on the Cinderhill Street/Rockfield Road axis, there are two play areas in Wyesham (Tudor Road and Woodland Road), there is a small play area in Troy Gardens and a small play area intended for the under 5s age group which was provided in Osbaston approximately two years ago.

  - The play area on Chippenham Mead is located in a strategic position and is intended to serve a large part of the town located between Cinderhill Street at the bottom end of the town and the Dixton roundabout at the top end.

  - Officers have looked at the other open spaces in the town and none of them are large enough or centrally located enough to serve the catchment area outlined in 3.6 above, except the two spaces referred to in 3.8 and 3.9 below.

  - There is a open space adjacent to the old Monnow Bridge which is large enough to accommodate a play area, but officers have not looked at this in more detail because:

- it would mean locating the play area to a position on the Cinderhill Street/Rockfield Road axis where there are fifteen play areas already;

- this site would be further away from that part of the town which it is intended to serve;

- access to this piece of land is more dangerous than the village green, as families and children would need to cross Blestium Street (which is the main southern access route into the town) and the busy Cattle Market car park;

- it would mean locating a play area immediately adjacent to one of the most important historic monuments in the county;

- it would sanitise an area of land that will be an important element of the Monmouth Gateway project, if that scheme is ever looked at in the future.

  - At the Monmouth Town Council meeting on 15th January, a suggestion was made that the play area could perhaps be relocated to an alternative site on that part of the village green located between the A40 dual carriageway and the River Wye, where the town allotments are also situated. Officers would not recommend such a move, due to the following factors:

- this part of the village green is in a much more remote location, away from that part of the town which it is intended to serve;

- this part of the village green is bordered on one side by the River Wye, on another side by the River Monnow and on another side by the A40 dual carriageway and it is more prone to flooding than that part of the village green located on the town side of the A40;

- access to this part of the village green is much more difficult to achieve, particularly for prams, push chairs/buggies and wheelchairs;

- there would be direct conflict between parents and children accessing/leaving the play area on foot and those accessing the allotments in cars on the narrow riverbank of the Monnow, which is the main vehicle and pedestrian access under the A40 to the far side of the village green.

It has been concluded, therefore, that the only sensible location for the refurbished play area is a site on that part of the village green located on the “town side” of the A40. This in turn means that the decision is essentially a choice between the existing play area location (Area A) or an alternative location on the village green (Areas B, C, D or E). Any site chosen other than Area A will require the Council to obtain planning permission and Welsh Government consent under the village green scheme of regulation.

- OPTIONS APPRAISAL

  - The Cabinet members and local members met on site in February to look at four potential play area locations on the village green – shown as Areas A, B, C and D on the plan attached at Appendix A. Although no firm decisions were reached, the general consensus was that the existing play area location (Area A) was unsuitable because of the excessive noise and vehicle fumes from traffic using the adjoining A40 dual carriageway. The members also identified a possible fifth location for the play area (shown as Area E on the attached plan). Officers were asked to assess the potential of all five sites so that a decision could be made on the preferred option.

  - Officers measured the five sites and also looked at the practical implications of developing each of the five sites identified.

Area A – site measurement 1,410m2 – this is the existing location of the play area and, although it would be possible to undertake some earth works to create a new or revised play area footprint, this area would still be close to the A40 and would still suffer from excessive noise and vehicle fumes;

Area B – site measurement 986m2 – this location would require the removal of at least one mature tree and the footprint of the area is restricted due its close proximity to one of the rugby pitches on the village green. Monmouth Civic Society has suggested that the Council should adopt this option and that the rugby club should give up the use of this pitch to allow a larger footprint for the play area. Officers consider that this is an impractical suggestion, as the rugby club struggles to accommodate all of its senior and junior players with the pitches currently available to it – with one less pitch this would have a detrimental effect on sports participation by a significant number of children and young people from the town;

Area C – site measurement 586m2 – this is the preferred location of the Friends of Chippenham Mead. When the area was measured originally it was significantly larger but there are concerns at the close proximity of the play area to the canopies of nearby mature trees and there is also a public footpath that runs through this site that would need to be diverted. There is a also significant number of neighbour objections to the use of Area C.

Area D – site measurement 705m2 – the use of this area would involve felling a number of cypress trees that currently run along the boundary of the adjoining sportsground. The advice of the Council’s tree officer is that this could have a detrimental effect on the root structure and stability of the existing mature trees on the site and the loss of four or five cypress trees could have a “domino” effect on the remaining cypress trees that form the boundary. Leaving aside this consideration, it would still only create a play area footprint equivalent to half the size of the existing play area.

Area E – site measurement 1,400m2 – this is the additional area identified at the site meeting with members on 5th February. It is the most open and visible area, which is considered to be an important consideration in terms of safeguarding and child safety. This site has sufficient space to develop a play area with a comparable size to that of the existing play area on the village green. It requires no preliminary site works or tree removal and it has no detrimental effect on any of the sports pitches on the green. Overall, a play area in this location would be a “like for like” replacement and would take up no more of the village green than the existing play area does.

  - Based on the above preliminary assessment, sound readings were taken in March at

Areas A, C and E and these are reproduced below:

|  | Start Time | Finish Time | LAeq |
| --- | --- | --- | --- |
| Area A | 12:00 | 12:30 | 63.9 |
|  | 13:49 | 14:19 | 61.6 |
| Area C | 12:36 | 13:06 | 52.7 |
|  | 14:25 | 14:55 | 54.0 |
| Area E | 11:25 | 11:55 | 55.2 |
|  | 13:09 | 13:39 | 57.6 |
| Weather conditions fine, dry, slightly breezy with variable cloud cover Using the anemometer the wind speed at all sites on average was below 5m/s |
| LAeq is a measure of all surround noise present during the monitoring period. It is used by the World Health Organisation (WHO) for assessing noise. |

  - The World Health Organisation (Values for Community Noise 1999) suggest

guideline levels for specific environments, including for school playgrounds. It provides that during the daytime few people are seriously annoyed by activities with LAeq levels below 55 dB; or moderately annoyed with LAeq levels below 50 dB. Although readings at Area E are marginally above the WHO guidelines, they are significantly less than the noise readings at the existing site (Area A) and it is suggested that this factor is offset against the child safety benefits provided by Area E and the fact that a play area of equal size to the existing play area footprint can be developed at Area E without any detrimental effect on any existing users of the sports pitches on the village green.

  - A separate options appraisal comparing the five sites is attached to this report at Appendix B.

  - As a result of the this appraisal, officers recommend that Area E should be adopted as the Council’s preferred option for locating the refurbished play area on Chippenham Mead village green and that applications for planning permission and village green consent should be submitted for this option.

- EVALUATION CRITERIA

Please see Evaluation Criteria set out in Appendix C.

- REASONS

- To enable the Council to proceed with improved play provision on Chippenham Mead, which is strategically located in the centre of the town. The upgrading works are long overdue as the existing play area is in poor condition and the fixed play equipment offers very little play value. During the course of the previous report consultations there have been many comments made that an early decision is now required, as the funding was allocated back in 2014 and the condition of the play equipment is likely to deteriorate further if a decision is not made soon. The Council had to close the play area for a short period back in late 2016, following the annual inspection of the site by the Council’s insurers. Urgent repairs were needed on that occasion to bring the site back into use.

- To enable the final works to the garden at the rear of the St Thomas Community Hall (now renamed the Ty Price Centre) to be completed to a satisfactory standard;

- To ensure that there is sufficient funding in place to complete the play area works.

- RESOURCE IMPLICATIONS

  - The works proposed (irrespective of whichever option is chosen) will incur additional costs and it is suggested that these should be funded from underspends on other projects that were awarded funding from S106 balances back in 2014. At that time a grant of £50,000 was awarded to the Monmouth Gateway project, which had a total scheme value of £1.96million – the ability of the project to proceed was dependent on external funding applications that have not been made and the Gateway project has, unfortunately, no clear pathway forward at this point in time. In May 2016 it was decided to reallocate £30,000 of the £50,000 grant offered to the Gateway project to three other projects, namely:

- £5,000 to the Nelson Garden project (which has since also received a grant of £86,400 from the National Heritage Fund to enable the works to proceed);

- £20,000 to the St Thomas Community Hall project (which also received a £340,000   grant from the Welsh Government to enable most of the works to proceed);

- £5,000 grant to the Drybridge Play Area project (partnership scheme with Monmouth Town Council) – for which the works have now been completed.

This left a funding balance of £20,000 for the Gateway project. In 2016 a sub group of the Monmouth Partnership Forum submitted a bid to the Welsh Government’s Create Your Space programme for some elements of the Gateway project, with a proposal to use the £20,000 balance as a match funding contribution. However, that bid was not successful so the £20,000 balance remains unspent.

  - With the knowledge that there is an underspend on some of the projects allocated funding from the Monmouth S106 balances, applications have been received from the St Thomas Community Hall and the Off Street project for further funding towards those schemes. The Off Street project wishes to resurface the pump (BMX bike) track at the site of the new skatepark in Rockfield Road – the estimates of cost for this provision vary between £10,000 and £25,000. There is already provision in the Section 106 Agreement for the recently approved Rockfield Road West development site to meet the cost of this particular project.

  - The St Thomas Community Hall (now renamed the Ty Price Centre) was opened earlier this year and the management committee has been successful in targeting many new groups to use the refurbished building - it is requesting a grant of £4,000 towards the final works to the rear garden of the building to enable groups to expand and use this area.

  - The £85,000 grant for the play area project was allocated in June 2014 and has remained unspent since that time. The developer has agreed to extend the “spend by” date for this money from August 2019 to August 2021 in case additional time is needed to complete the project. The £20,000 allocation for the Gateway project has also remained unspent since it was allocated four years ago.

  - If the recommendations in this report are agreed then officers can action the projects proposed, to ensure that the full S106 balances from the Croft y Bwla and the former Wyesham Primary School developments will be used within the “spend by” dates specified in the respective S106 Agreements and the extended deadline agreed by the developer of the Croft y Bwla site.

- WELL BEING OF FUTURE GENERATIONS IMPLICATIONS (INCORPORATING EQUALITIES, SUSTAINABILITY, SAFEGUARDING AND CORPORATE PARENTING)

See attached at Appendix D

- CONSULTEES

Cabinet Members				Local County Council Members

Senior Leadership Team			Monmouth Town Council

Head of Legal Services                                Monitoring Officer

Friends of Chippenham Mead			Open Spaces Society

Monmouth Sports Association			Natural Resources Wales

Monmouth Civic Society                               Monmouth Archaeology

Assistant Head of Finance/Deputy S151 Officer

- BACKGROUND PAPERS

Report to Cabinet on 4th June 2014

Village Green Scheme of Regulation dated March 1987

Friends of Chippenham Mead Proposals Document – December 2016

Draft report to Cabinet on 1st February 2017 (published but not considered)

- AUTHOR:

Mike Moran, Community Infrastructure Coordinator

Tel:   07894 573834     E-mail:   mikemoran@monmouthshire.gov.uk